**H.B.T.I Kanpur**

**Tender Form**

Name of work- **Renovation of Warden Residence at GH-II Hostel**

 Estimated cost- Rs 353221.00

Time of completion- 02 months Ernest money- Rs 7500.00

 Tender form cost- Rs 550.00

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **S.No.** | **PWD Sch.** | **Description** | **Qty** | **Rate****(Rs)** | **Amount****(Rs)** |
| 1 | 708 | Scraping for oil board | 400Sqm |  |  |
| 2 | 651 | Oil bond two coat  | 400Sqm |  |  |
| 3 | 708 | Scrapping for water proof cement paint  | 300Sqm |  |  |
| 4 | 660 | Water proof cement paint two coat | 550Sqm |  |  |
| 5 | 643 | Two coat enamel paint approve quality  | 200Sqm |  |  |
| 6 | As per PWD analysis | S/F Rubber modeled locking tile 80mm thick with 40mm thick fine sand bed over compacted base of GSB 2 C.C. | 31Sqm |  |  |
| 7 | 303 | Class-150 brick work in 1:6 cement & fine sand in foundation | 18Cum |  |  |
| 8 | 307,310 | Class-150 brick work in 1:3 cement & course sand in super structure | 15Cum |  |  |
| 9 | 5 : 7 : 1 | P/L Damp proof course 2.5 mm thick with cement concrete 1: 2 : 4 | 20Sqm |  |  |
| 10 | 273 | P/L Cement concrete 1: 6 : 12 | 03Cum |  |  |
| 11 | 251 | Earth work in excavating for foundation  | 25Cum |  |  |
| 12 | 17.59(II) | 15 mm wall plaster 1 : 4  | 240Sqm |  |  |
| 13 | M.R | S/F Gate on M.S pipe 16 gauge & M.S sheet 16 gauge complete |  99Sq feet |  |  |
|  |  |  |  |  |  |
| 14 |  | Contingency 5% |  |  |  |
|  |  |  |  |  |  |

**Terms & Conditions-**

1. All the work is to be executed as per PWD specification and norms.
2. The contractor should attached a copy of TIN No.
3. The contractor should attached a copy of PAN No. and copy of last year ITR.
4. The contractor should attached a copy of registration certificate of state/central govt.
5. An affidavit to the effect that firm is not black listed by any state/central Govt. Deptt.
6. Satisfactory working certificate is necessary for similar type of work and amount.
7. Annual turnover of the firm should be Rs 1.00 crore or more.
8. The quantity may increase or decrease as per decision of competent authority.
9. Without attachment of the above the tenders are not considered.
10. In case of unjustified quoted rate below the tender cost, tender will be considered non-responsive and his/her earnest money will be forfeited.
11. After allotment of said work security money (10%) will be deposited within a week, otherwise earnest money will be forfeited and work will allotted to second lowest.
12. Any query about tender can be made from institute during working day and time.
13. Payment will be made after completion and satisfactory report of the said work, running payment would made after satisfaction of work and recommendation of committee constituted by Director.

Name of work- **Renovation of Warden Residence at GH-II Hostel**

**Signature of Contractor\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Name, Address & Mobile no. of Contractor\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**